## Slide 1: Scaling Agile Projects
Best Practices
@Inflectra | #InflectraCon

## Slide 2: Dr. Sriram Rajagopalan
Education
Work Experience
Training & Certification
Teaching & Training
PhD, MBA, MS, BE
PfMP, PgMP, PMP, SP, RMP, ACP, CSM, CSPO, ACC, CSD, SCT, CSOXP, SSBB, Instructional Designer, Speaker, Writer, and Author
Software Engineer, Team Leader, Business Analyst, Project Manager, Scrum Master, Agile Coach, Director, Vice President
US, Canada, India, Vietnam, Belgium, Ireland, Greece, & Switzerland

## Slide 3: Our Time Today
Review of Ten Commandments
Features of SpiraPlan®
Summarize with Q & A
Scaling Agile

## Slide 4: Review of Ten Commandments

## Slide 5: Ten Commandments
Establish Product Roadmap
  Engage with Stakeholders gathering & reviewing Requirements
  Align functionality based on Strategic Value Alignment
  Prioritize and Groom Product Backlog for at least N+2 iterations
Estimate as a team
  Increase backlog transparency to justify team-estimates
  Use Themes as main goals
  Plan for risk in Estimates by limiting hours/day for iteration
Manage the Agile Process
  Manage flow and predictable team velocity commitments
  Centralize and Accelerate task and testing transparency
  Automate creating agile charts
  Triage defects without breaking iteration commitments

## Slide 6: Scaling Agile
Best Practices

## Slide 7
More Awesome
Value
Very Good
Value
Awesome Value
Projects
Outputs
Produce Capabilities
Portfolio
Realized Benefits Meets Strategic Objectives
Programs
Outcomes Generate Benefits
Relate to the Essential Needs

## Slide 8: Scaling Agile ISN’T JUST about Requirements
Business Case
Charter
Benefits Register
Roadmap
Justifies decision with formal benefits and future opportunities
Authorizes the person to manage work and use resources
Identifies specific benefits, time period, measures
Visual view of functionality, dependencies, and milestones

## Slide 9: Scaling Agile ALSO Spans Four Dimensions
People
Process
Organization
Technology
People Management
Leadership
Benefit Delivery
Retention
Engineering Architecture
Code Coverage
Requirements Traceability
Quality Improvement
Strategy & Value
Product Roadmap
Product Backlog
Customer Satisfaction
Risk Management
Integration Management
Stakeholder Management
Change Management

## Slide 10: Skills and Competencies
Enterprise
Program or Portfolio
Team
Accountable for Strategic Leadership to transform organizations through change management
Focus on Product Leadership through differentiation, price, innovation to generative competitive edge
Prioritization of Value through Voice of Customer, Voice of Business, and Financial Considerations
Accountable ownership on benefit delivery and sustenance through product management and marketing
Enhanced “Fast and Furious” feedback collection with focus on benefit maximization
Process & Tool improvements for operational excellence
Accountable for team level objectives with expertise over multiple functions
Adoption of stable, sustainable, and scalable processes to support continuous delivery
Evaluate and implement tools that focus on application lifecycle management for frequent releases

## Slide 11: Skill & Competency Map
Coding Standards
User Experience
XP Practices
TDD
Lean Process
CI
Code Optimization
Engineering Architecture
Responsive Design
HoQ
CD
Agile Scaling
Cloud Tools
Cloud Tools
Compliance
ATDD
BDD
Big Data
Prescriptive Analysis
Security
Individual
Team
Enterprise
Automation
Technical
Project
Program
Portfolio
Management by Project
Scrum
Product Owner
Product Manager
Product Manager
Project Manager
Program Manager
Kanban
Lean
TQM
TQM
6σ - GB
Release Train
Enterprise Coach
SAFe
Team Coach
SAFe Coach
Portfolio Manager
* For Illustrative Purposes Only

## Slide 12: Scaled Agile Framework
Scaled Agile (n.d.). Retrieved from https://www.scaledagile.com/enterprise-solutions/what-is-safe/

## Slide 13: Nexus Model
Nexus Framework (n.d.). Retrieved from https://s3.amazonaws.com/scrumorg-website-prod/drupal/2016-09/NexusPoster17x11.pdf

## Slide 14: Spotify Model
Spotify Tribe Engineering Model (n.d.) Retrieved from https://medium.com/@media_75624/exploring-key-elements-of-spotifys-agile-scaling-model-471d2a23d7ea

## Slide 15: Basics of Scaling Agile
Always start with a strategic MVP
Build an adaptive team culture
Centralize an unified transparent product backlog
Develop an agile methodolgoy that fits
Explore Kaizen mindset

## Slide 16: Scaling Agile with SpiraPlan

## Slide 17: Always start with a Strategic MVP
Idea
Epic 1
Theme C
Feature I
Need a
Epic 2
Theme D
Theme A
Theme B
Feature II
Need b
Need c
T0
T10
T50
Time
Dreams
Castles
Granularity
Big House
Maintainable Home
2 BR, etc.
Package
Component
Requirements
Various types of Requirements to suit program or project needs
Support for scenario steps and workflow for every type of requirement

## Slide 18: Building an adaptive team culture starts with stakeholders
Helps with business value prioritization and alignment
Realizes DEEP property with more clarity

## Slide 19: Centralize task and testing transparency
Number of tasks (4) the team has identified to address this requirement
Number of test cases (4) the team has identified for acceptance testing.
Visibility to fewer tasks and test cases mean trouble!

## Slide 20: One STOP to More Traceability

## Slide 21: Develop an Agile methodology that fits You!
Custom Options
Risk Management
Several workflows
Custom Notifications
Numerous System Configs
Product Specific Management
Numerous Integration Options
Report Config Options

## Slide 22: Explore Kaizen Mindset
Plan Releases and Iterations managing flow as lessons are learned
Manage a project for retrospectives to increase productivity

## Slide 23: Explore Kaizen Mindset
Identify and address risks before risk manages your project!

## Slide 24: Summary
Always Start with a Strategic MVP
Build adaptive team culture with stakeholders
Centralize task and testing transparency
Develop an agile methodology that fits you
Explore Kaizen Mindset